ABDM Sandbox v2 — Proposal Summary

For: CTO review  ·  From: Platform team  ·  Date: 25 Aug 2026  ·  Ask: approval to start build

Why a rewrite

•	
      Committed to git: production DB passwords, an RSA private key, a signing keystore, a login bypass password

•	
      Developer "local" profile points at the production database

•	
      MD5 password hashing; effectively every API route publicly accessible

•	
      Frontend toolchain end-of-life; test suites don't compile; no CI; no schema migration tooling

•	
      Core logic in 1,400–2,300 line classes with SQL embedded in string constants

•	
      All findings verified line-by-line in a code audit — patching in place costs more than rebuilding

•	
      The git history contains secrets and can never be made public

Direction

•	
      One Django application serving server-rendered HTML; replaces two codebases (Spring Boot backend + React SPA)

•	
      The product is forms, tables, review queues and dashboards; an SPA adds cost and is the source of today's client-side security problems

•	
      Interactivity via htmx partials; every action still works as a plain form post

•	
      Five enrollment tracks (core sandbox, HCX, NHCX, UHI, HIU) collapse into one application model, one review workflow (approval quorum configurable per environment), one audited state machine

•	
      Ecosystem provisioning becomes idempotent background jobs with a ledger, automatic deprovisioning on rejection/exit, and drift detection — failures are visible and retryable, not silently swallowed

New capabilities (absent today)

•	
      Conformance service: executable test packs per milestone; a passing run becomes exit evidence, replacing self-declaration

•	
      Hosted reference environment: an ABDM-enabled Care HMIS instance as test counterparty; same stack runs locally with one docker command

•	
      Agent Skills: versioned, installable packs for integrators' own coding tools

•	
      In-portal support desk with response SLAs (today: email threads and an external site)

•	
      Guided "next action" tracker targeting a ten-working-day sandbox journey

Stack and tooling

•	
      Python 3.13 / Django 5 · htmx + Tailwind (no JS framework) · Postgres 16 · Redis · Celery

•	
      Auth: django-allauth with mandatory MFA for staff; Keycloak scoped to integrator machine credentials only

•	
      Engineering: uv, ruff, mypy, pytest, Playwright

•	
      CI: GitHub Actions with gitleaks (secret scanning) and Trivy (image/dependency scanning) as merge gates

•	
      Runtime: Docker behind Traefik; Sentry, OpenTelemetry, Prometheus

•	
      Local development fully offline: docker compose + seeded demo data, no VPN

Kept and dropped

•	
      Kept (ecosystem dependencies): Keycloak, WSO2 API Manager, HIE-CM gateway, notification gateway

•	
      Dropped: Strapi and Meilisearch — content and search move into the application; one-time content import at cutover, then both decommissioned

•	
      Dropped: Kafka — the audit topic has no consumer and its events carry no usable data; replaced by an append-only audit table covering every workflow transition

•	
      New repository — the old history cannot be scrubbed safely

Delivery

•	
      Six phases: foundation/CI → domain + enrollment → workflow + reviews → integrations + provisioning → reporting/content/support → hardening

•	
      Written exit criteria per phase; every screen ships with an authorization test

•	
      Pen test and a 10,000-application load test before launch

•	
      The two large additions (conformance, assistant) are feature-flagged and cannot block launch

Decisions needed

1	
      v1 data: migrate existing applications or re-enroll integrators — needed before phase 5

2	
      AI assistant hosting: managed API or self-hosted model, given government data constraints — feature-flagged, can ship without it